# Project Charter

| Project title | University Library System - Book Borrowing function |
| --- | --- |
| Core function | Borrowing a book: search, check availability, reserve a checked-out book, check out with a student card, renew, return, and pay late-return fines. |
| Business problem | Students spend an average of 10 minutes at the circulation desk per visit, and about 25% of searches end with a book that is already checked out and no way to reserve it. |
| Objectives | 1. Reduce average checkout time to 2 minutes or less. 2. Allow reservation of 100% of checked-out books. 3. Calculate late fines automatically with no manual entry. |
| Success criteria | - At least 90% of checkouts completed without librarian assistance. - At least 80% of reservations fulfilled within 7 days. - Fine calculation errors below 1% in a monthly audit. |
| In scope | - Searching books by title, author - Checking book availability - Reserving a checked-out book - Checking out a book with a student card - Determining the due date by user category - Renewing a loan - Returning a book and calculating late fines |
| Out of scope | - Purchasing and cataloguing new books - Study room booking - Digital resource access (e-books, academic databases) - Inter-library loans - Library staff scheduling and payroll - Book repair and inventory audits - Library membership registration |
| Assumptions | - Every student and staff member has a university account. - Every book copy has a barcode. - Checkout is done through a self-service kiosk or the librarian's terminal. - Library rules used in this specification: loan period 14 days (student) and 30 days (staff); at most 5 active loans; at most 2 renewals; fine 0.50 per overdue day; reserved copy held 3 days. |
| Constraints | - Must integrate with the existing university SSO. - Fine payments only through the university's contracted payment provider. |